QP CODE                                                   Enrollment Number: …….…………

P2067					                                  Name: ………….……..…………….

MA DEGREE EXAMINATIONS, JULY 2026

First Semester

M.A. Sociology

M21SO01AC – Project Planning and Management

(2025 & 2024 July admissions)

(Regular/Improvement/Supplementary)

Time: 3 Hours							                                  Max Marks: 70

Section A

Answer any ten of the following questions in a word or sentence each. Each question carries 1 mark.

- Define a project.

- What is a project proposal?

- Mention any two characteristics of a project.

- What is the meaning of PPM?

- State any two objectives of project planning.

- What is meant by a feasibility study?

- Expand the acronym STEEP in project identification.

- Write one difference between plan and programme.

- What is meant by scope creep?

- Who is a project sponsor?

- Mention one advantage of the bottom-up approach.

- What is process-oriented goal?

- What is opportunity study?

- State one component of a project cycle.

- Define project management.

(1X10=10)

Section B

Answer any five of the following questions in two or three sentences each. Each question carries 2 marks.

- Explain the role of objectives in project planning.

- What is the importance of project monitoring?

- Distinguish between goals and objectives.

- State the purpose of a general opportunity study.

- What is Situational Analysis?

- Explain the role of the project manager in execution.

- What are the main contents of a project proposal?

- Define technical feasibility with an example.

- Mention two merits of conducting a feasibility study.

- Explain project closure in brief.

(2X5=10)

Section C

Answer any five of the following questions in a paragraph each. Each question carries 4 marks.

- Describe the vertical elements of the Project Planning Matrix. - Explain the disadvantages of the top-down approach. - Discuss the steps involved in identifying a project. - Briefly explain the scope of a project. - What are the essential inclusions in a feasibility report? - Differentiate between a general opportunity study and specific opportunity study. - Explain the different types of project objectives with examples. - Analyse the importance of project planning in community development.

(4X5=20)

Section D

Answer any three of the following questions in two pages each. Each question carries 10 marks.

- Discuss in detail the stages of a project cycle with examples.

- Critically evaluate the importance of a feasibility study in project identification.

- Analyse the advantages and disadvantages of the bottom-up approach in project identification.

- Explain project monitoring and evaluation as components of project management.

- Write an essay on the structure, requirements and significance of a project proposal.

- Discuss the role of a project manager in ensuring successful project implementation.

(10X3=30)